JULY-AUGUST 2019

INITIAL LIMITED ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT

"Category B+" PROJECT

Construction of a new kindergarten –Municipality of Strumica

.

Prepared by:

Slavjanka Pejchinovska-Andonova, MSc, Environmental Engineer

Environmental and Social Safeguards Specialist

TABLE OF CONTENTS

INTRODUCTION	1

1.	DESCRIPTION OF LOCATION	2

2.	DESCRIPTION OF THE PROJECT	5

2.1 Project Activities	9

3.	MAIN DATA	10

3.1 Sensitive receptors	12

4.	POTENTIAL ENVIRONMENTAL IMPACT AND RISK AND IMPACT AND RISK ASSESSMENT	13

IMAGES

Figure 1 Location of the Strumica Municipality (in orange) in relation with the Republic of North Macedonia	2

Figure 2 Location of the new kindergarten	3

Figure 3 Location for construction of the new kindergarten	4

Figure 4 Access roads for the location for construction of the new kindergarten	4

Figure 5 Graphical plan of the ground floor kindergarten	7

Figure 6 Graphical plan of first floor kindergarten	8

Figure 7 Seismological map of RNM	10

Figure 8 Waste landfill in the municipality of Strumica, landfill Shapkar in village Dobrashinci	11

Figure 9 Landscape of the mountain Belasica (left) and Mountain Ograzhden (right)	12

Figure 10 Monospitovo swamp with its some of representative flora and fauna	19

Figure 11 Czar's Towers in Strumica	20

TABLE

Table 1 Planned activities during the construction phase	9

Table 2 Potential impacts and risks form the project activities in Municipality of Strumica	13

Table 3 Impact assessment of the project activities in the construction and operational phase	15

ABBREVIATIONS

| ESMF | Environmental and Social Management Framework |
| --- | --- |
| ESMP | Environmental and Social Management Plan |
| FF | Fire-fighting |
| IEEES | Institute of Earthquake Engineering and Engineering Seismology |
| IPA | Imported plant area |
| MIS | Mercalli Intensity Scale |
| MLSP | Ministry of Labour and Social Policy |
| MoEPP | Ministry of Environment and Physical Planning |
| MSS | Macroseismic scale |
| OH&S | Occupational Health and Safety |
| PCE | Public Communal Enterprise |
| PE | Public Enterprise |
| PIU | Project Implementation Unit |
| RM | Republic of Macedonia |
| RNM | Republic of North Macedonia |
| SFRY | Socialist Federal Republic of Yugoslavia |
| TMP | Traffic Management Plan |
| WMP | Waste Management Plan |

# INTRODUCTION

The city of Strumica in the new architectural and urban plan envisages a construction of a new neighborhood in the city border. The new citizens will need a place to accommodate the children, hence the need for construction of a new kindergarten in that area.This facility will provide accommodation of 240 preschool children.

In accordance with the environmental legal requirements, for these kinds of projects, an Environmental Impact Assessment needs to be prepared for which it is obligatory to submit a Notice of intent to the MoEPP.

In accordance with the legal obligation, the Strumica municipality shall have to prepare a Letter of Intent to commence a project and submit it to the MoEPP, followed by preparation of an Opinion by the Ministry of Environment and Physical Planning determining whether the Project for kindergarten construction in Strumica, with its specifics, is in accordance with the Appendix to the Regulation for activities for which Report has to be prepared, and whose approval is under the competence of the mayor of the municipality (Official Gazette of the Republic of Macedonia No32/12) or the Mayor of Skopje or the mayor of the municipality, chapter X – Infrastructure projects, item 5 Social protection facilities.The Report shall be prepared in accordance with Article 24 of the Law on Environment (OfficialGazette of the Republic of Macedonia No 53/05, 81/05, 24/07, 159/08, 83/09, 48/10, 124/10, 51/11, 123/12, 93/13, 187/13, 42/14, 44/15, 129/15, 192/15, 39/16 and 98/18) and the Rulebook on the form and contents of the Report for environmental protection in accordance with the types of activities for which the report is being prepared, as well as in accordance with the entities performing the activity and the scope of activities being performed by the legal and natural entities, the procedure for their approval, as well as the method for keeping of the register of approved reports (OfficialGazette of the Republic of Macedonia No 44/13, 111/14). If the issued Opinion of the MoEPP is positive and Report has to be prepared, the Municipality of Strumica shall prepare a Report and send a copy thereof together with the Decision to the MLSP for approval.

Having in mind the requirements of the World Bank, an Environmental and Social Management Framework (ESMF) was prepared as part of the Social Services Improvement Project of the MLSP of RNM, prepared in May 2018 by the Environmental and Social Safeguards Specialist.ESMF was used, as the most appropriate tool, for conducting an in-depth analysis of the environmental and social issues.It is prepared so as to ensure that the proposed project is being conducted in accordance with the environmental and social issues standards of the World Bank, the policies for protection and the national environment legislation which is to be used as practical tool during designing, implementation and monitoring of project activities.In accordance with the nature, size, location, as well as the specifics of the potential environmental impacts during the construction of the kindergarten in Strumica, the project was classified as category B+ project/project with significant risk, which requires the preparation of an Initial limited impact assessment with an Environmental and Social Management Plan (ESMP).

# DESCRIPTION OF LOCATION

Strumica is a cultural, trade and political center of the Southeast region. According to the 2002 census, the city has 35,311 inhabitants and is therefore the largest city in the region and the tenth largest city in the Republic of Macedonia. The City of Strumica is situated within the Strumica valley, surrounded by the mountains Belasica from southeast, mountain Ograzden from northeast and mountain Elenica from the west.

Municipality of Strumica is open and well connected with regional roads Strumica-Radovish Stip, Strumica-Novo Selo-border crossing with Bulgaria, Strumica Valandovo, Strumica Berovo, but also has a well-developed transport local area network, connecting all local towns and municipalities with the town of Strumica.

Figure 1Location of the Municipality of Strumica Municipality (in orange) in relation with the Republic of North Macedonia

The project location for construction of a new kindergarten in Strumica is located on a state property at the old military training grounds.Near the project site, to the east and west, there are buildings that the state military has used. At about 50 m to the north and 30 m to the south housing facilities, houses and buildings can be found.

Figure 2Location of the new kindergarten

The following is located in the wider project location area:The cemetery to the south-west at 300 m from the project location,at700 m to the south of the project location there is the Strumica Fortress and the memorial park “Kosturica” at 800 m, to the east the Strumica park can be found which is located at 150 m, at south-east the city square and the high school “Jane Sandanski” are situated at 400 m, at the same direction there are the school “Vidoe Podgorec” at 600 m, the general hospital Strumica at 700 m, the high school Nikola Karev and the school Nikola Vapcarov are located at 1,2, km from the project location.

With the field visit itwas established that on the current project location there is a building that will need to be demolished in order to build the new kindergarten also the location is covered with grass; this means that there will be needed cleaning of the location during the preparatory phase.

Figure 3Location for construction of the new kindergarten

On Figure 4the other buildings and the access road around the project location areshown.

Figure 4Access roads for the location for construction of the new kindergarten

# DESCRIPTION OF THE PROJECT

The location of the facility is in a city area on the cadaster plot 7034/30, and is envisaged to be with total gross building area of the parcel is 5.139,08 m2, whereas the total net area of the buildingis 2.750,00 m2 spread on base and first floor.

The projected kindergarten is envisaged to be with accommodation capacity for 240 children in 14 groups, distributed in 14 play rooms.

The kindergarten, in addition to the mentioned play rooms (nurseries) shall also include the following:common rooms for the employees with kitchenette, changing facilities and toilets, room for isolation with toilet, administration office, office for professional officials and office for medical persons, multi-purpose area, laundry with hygienic storeroom, kitchen with separate official entrance, storage room for the kitchen, changing facilities and toilets for the employees, mechanical unit with separate entrance, storage room for the fuel and room for the internal central boiler, main entrances with windshield, corridors, official entrance for the employees. The communication between the two floors will be done by the use of stairs and elevator.

The access to the facility is from the west side of the plot; the plot is accessed from the side service streets“2” and “1”.Parking issue is resolved within the ploton the north side, and the planned number of parking places for the kindergarten is 27.

Energy Efficiency Report was prepared for the facility.According to the Report, it can be concluded that the new facility, according to the energy consumption shall be in “B” class of energy efficiency with annual energy consumption per m2 of 43,57 kWh/(m2a), which is significantly better than the minimal requirements defined in the Rulebook on energy specifics of buildings of 100 kWh/(m2a).The total CO2 emission was calculated at 45,84t CO2/a, which is about 56% less, compare to facilities built according to the minimal requirements of the Rulebook on energy specifics of buildings.

Heating of the facility shall be done bygas boilerand heat pump, through floor heating and fan coilers.

Cooling will be achieved by circulation pump through fan coilers.

The circulation pump shall secure circulation of cold water 7/12 °C and hot water 55/45 °C.

In order to meet the requirements for sanitary hot water for the facility, a system is envisaged composed of one boiler for sanitary hot water with volume of 500 L. The three sun collectors, installed at the roof of the facility, shall be connected with one inverter in the boiler, and also  will be a connected with the gas boiler.

In the building a fire alarm system with automatic fire detection will be installed.Addressable firefighting central with two loops is envisaged; a loop for automatic and manual alarms and loop for firefighting sirens.

The subject facility envisages refractory fire resistant doors, walls, slabs and roof.

In accordance with the expected medium firefighting load, it can be concluded that it is necessary to install 8 firefighting wall hydrants, as well as a total of 10 manual FF devices (type S-9).

Ground rod, installed prior to concreting, is envisaged for grounding of the facility.Classical lightning protection installation is envisaged to protect the facility against atmospheric and commutative discharges.

The facility is envisaged to be built on a location with built city plumbing and fecal sewage infrastructure.Drinking water, for sanitary and FF requirements shall be provided with the connection to the existing city street water supplying network.

The kindergarten’s illumination is envisaged to be exclusively with LED lights.

Ground and first floor plan is presented on the images below.

Figure 5 Graphical plan of the ground floor kindergarten

Figure 6Graphical plan of first floor kindergarten

## 2.1 Project Activities

The project activities can be divided in two phases: preparatory (geodetic marking of the facility's location and preparation of the terrain for construction of the facility) and construction of the kindergarten and kindergarten construction-related activities.

The main project activities which shall be conducted during the construction of the kindergarten in the Strumica Municipality, and which could have potential environmental impact, are presented inTable 1.

It is important to note that the use of asbestos-containing materials is prohibited in the construction of the new kindergarten.

Table 1Planned activities during the construction phase

Project Activities

I Preparatory works:demolishing of the existing objects on the parcel,geodetic marking of the facility’s location and preparation of the terrain for construction of the facility, clearing of the trees, bushes etc. at the location. II Activities related to construction of the facility - Fencing of the construction plot with pillars; - Placing of geo-textile; - Earth works:Combined mechanical and manual excavation, removal of soil, compacting of foundation pit, procurement, transport and compaction of the crushed stone sub-base, returning of part of the excavated material around the foundations; - Masonry: procurement, transport and building of internal and external walls; - Façade works: procurement of material, transport and plastering of all external walls, roof. - Isolation works: hydroisolation, coating of the toilet walls, thermal isolation of roof and floor slab; - Concrete works: procurement of material, transport and installation of concrete MB30 in foundations, floor and inter-floor slabs, reinforced concrete walls, reinforced concrete pillars, reinforced concrete beams, reinforced concrete platforms, cement screed and stairs; - Reinforcing activities:Procurement of material, transport, stretching, cutting, bending, placing and connecting of the strip reinforcement RA 400/500Ф 14; - Sheet metal works: procurement of material, transport and execution of roof cover, windows, water drains; - Carpentry works:procurement and installation of internal mediapan doors; - Locksmith activities: procurement, transport and installation of protective fences, and installation of external aluminum doors with glass and thermopan, installation of fire resistant doors, installation of internal handrails for the stairs; - Ceramic works: procurement of materials, transport and installation of wall and floor tiles; - Flooring works: procurement of material, transport and placement of vinyl and composite material wood-plastic; - Painting works: procurement of material, smooth coating and painting of internal walls, and ceilings with policolor; - Other works: procurement and placing of styrofoam, cleaning of the object after the finishing of the works; - Elevator works: procurement and placing of a hydraulic elevator with load of 630 kg, procurement and installation of an electric elevator with a load of 100 kg.

# MAIN DATA

• Climate features

The specific geographic and topographic position of Strumica is characterized by two zonal climates: Sub-Mediterranean, with more or less crossing with the Eastern Continental which gives the region specific feature - long hot summers with high daily average temperatures, reduced annual precipitation, reduced winter temperatures, and appearance of winds from all directions.

The average annual temperature is 12,6 °C with the highest average monthly temperature of 23,7 °C in July and lowest of 1,0 °C in January..

• Seismology

The territory of the Municipality of Strumica, where the project is located, belongs to areas subject to frequent and strong earthquakes, caused by local and distant epicenter hotspots. In this area, shocks are possible with a magnitude of VIIIᵒ or IXᵒ per MK scale.

Figure 7 Seismological map of RNM

• Water

The water resources of the Strumica region are represented by surface water, rivers, reservoirs and mineral waters.

The hydrographic network in the Strumica region is quite rich with springs, rivers and their tributaries. Main recipient in Strumica valley is Strumica River with catchment area of 1649 km2 and regulated riverbed of 31 km.

The largest water reservoir in the region is the artificial lake Turija. The lake occupies an area of 1,8 km2 and has a capacity of 50 million m3 of water. Its maximum depth is 78 meters. This reservoir is used for irrigation, water supply and energy production. Second by size is the artificial lake Vodoca, situated approximately six kilometres south from the city. It is the first artificial lake constructed in the area (1968) and covers a surface of 1,94 km2 with a capacity of 26 million m3 and a maximum depth of 38,7 meters. The water is used for irrigation and water supply.

Strumica is one of the few municipalities in the country, which has a great potential of geothermal waters but whose quality and quantity is not sufficiently explored. The most significant geothermal capacity in Strumica has Bansko geothermal field. The geothermal field Bansko is located at the foot of Belasica Mountain and extends up to the village Koleshino. From this abundance of hot groundwater only the spring ”Parilo“ has been utilized. From this spring 53 litters of water per second are pumped, with a temperature of 72 °C. The temperature of this spring does not change during the year, which proves that the water comes from great depth and is without atmospheric influences.

• Air quality

In Strumica, the automatic monitoring station for air quality is located at about 1km east from the location where the kindergarten will be built. As sources of air pollution in the city are considered the industry, traffic and heating of domestic and commercial buildings in the winter period.

According to the data from the monitoring station when measuring the average daily concentrations of sulfur dioxide (SO2) and suspended particles with a size of up to 10 micrometers (PM10), the maximum daily eight-hour mean values of carbon monoxide (CO) and ozone (O3) and mean hourly concentrations of nitrogen dioxide (NO2), the most frequent exceedances of the limit value are recorded for PM10 of total 112 days in the year of 2018..

• Waste

On the territory of the Municipality of Strumica currently operating landfill is Shapkar landfill for municipal solid waste and inert waste from temporary character with area of 2,38 ha. The total amount that is deposited daily is 62,3 t, of which on the temporary landfill are deposited 26,6 t or 42,6%. Daily production of municipal waste per capita is 0,538 kg/day.

The Public Communal Enterprise is responsible for the waste management in the Municipality (collection, transportation and disposal). The Communal Enterprise is established by separate stations and their number is 3.817, in which is deposited 35.000 kg of waste per day. There are no transfer stations and other forms of selection and separation of waste, environmental yards, collection points, etc.

• Relief and geological specifics

According to the soil composition and characteristics, several soil types are found in this region. Skeletal soils are the most widespread in the mountainous part (in the peripheral parts of the valley), followed by deluvial sediments, saline soils and mullein, and alluvial soils are found in the lowland and central part of the valley. They cover about 11.520 hectares and are one of the most important factors for developed agriculture in the area.

• Flora and fauna

The richness and heterogeneity of species and ecosystems are the basic features of biological diversity in the Strumica region. This situation is a result of the specific geographical location, climate, pedological, geomorphologic and other features, and the changes that have taken place in the past geological periods in this territory.

The forest ecosystems extend on the territory of the mountains Belasica and Ograzhden, mostly dominated by deciduous forests, mostly with: oak, black and white hornbeam, chestnut and beech.

Figure 9 Landscape of the mountain Belasica (left) and Mountain Ograzhden (right)

The fauna is complex, autochthonous to relic-endemic. The following species are bear, wolf, fox, deer, fawn, chamois, wild boar, marten, wildcat, weasel and others. From the birds, eagle, falcon, hawk, grouse and many other species are found. Especially significant is the presence of several types of fungi, including porcini mushrooms, chanterelle, morel, etc. Grassland ecosystems occur in the lowland belt, covering a larger number of meadows, halophytic steppe communities. From the aspects of the fauna, steppe lizard, sand boas, viper, Balkan snake, rabbit, Poland partridge, quails, pheasants are found, as well as various types of insects.

The aquatic ecosystems are with crucial meaning to the Strumica region. The existence of many artificial lakes, developed catchment network, especially the basin of the river Strumica, smaller surrounding rivers, ponds and swamps, the most important of them is Monospitovo Marsh, resulting in more types of ecosystems.

## 3.1 Sensitive receptors

The construction of the new kindergarten will be performed in an area of the city where, in the city of Strumica in the Municipality of Strumica

The main sensitive receptors in the environment will be workers that will be performing the construction work at the project site as well as the residents who live in in the immediate vicinity ( around 500m radius from the project location). As a result of the foregoing, it means that the main measures should be applied to them.

# POTENTIAL ENVIRONMENTAL IMPACT AND RISK AND IMPACT AND RISK ASSESSMENT

Within three project phases will be performed the construction of new kindergarten in City of Strumica: preparatory phase (marking out the route of the project area and putting security and alert signalization along the construction site); construction phase (excavation of soil, concrete activities, installation of electrical and heating equipment, etc.); and operational phase (commissioning the new kindergarten). Also, the reviewed potential impact and risks are in the three phases: preparatory phase, construction phase and operational phase. In Table 2are given potential impacts and risk as result of the implementation of the project activities.

Table 2Potential impacts and risksform the project activities in Municipality of Strumica

| Phase | Environmental aspects | General environmental risk assessment |
| --- | --- | --- |
| Preparatory phase | Health and safety of workers and the community (the residents in the immediate surrounding area, in particular) | Local, long-term, significant importance |
| Construction phase | Health and safety of workers and the community (the residents in the immediate surrounding area, in particular) | Local, long-term, significant importance |
|  | Air quality | Local, medium-term, medium importance |
|  | Waste generation | Local, medium-term, significant importance |
|  | Noise | Local, long-term, significant importance |
|  | Impact on water and soil | Local, short-term, significant importance |
|  | Impact on the flora and fauna | none |
|  | Impact on the cultural heritage | none |
| Operational phase | Waste generation | Local, medium-term, significant importance |
|  | Safety of employees, children and parents at entrance, stay and exiting the facility. | Local, long-term, significant importance |
|  | Air quality | Local, medium-term, significant importance |

Briefly, the realization of the project in the Municipality of Strumica, can cause adverse environmental impacts such as: increased level of noise (as result from the operation with heavy construction machinery and equipment), incompliance with national legislative OH&S requirements, risk on communal safety, possible water pollution, air emissions and generation of different waste streams. Detailed description of each impact follows in the next chapter.InTable 3are shown criteria on which impact assessment of the project activities is conduct.

Table 3Impact assessment of the project activities in the construction and operational phase

| Impact assessment – Construction phase of the kindergarten in City of Strumica |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental aspects | Type of impact | Positive (+) or negative (_) | Intensity | Scope / location of impact occurrence | Time of impact occurrence | Impact duration | Reversible / non-reversible | Probability of occurrence | Significance |
| Physical and natural elements of the environment |  |  |  |  |  |  |  |  |  |
| Ground water | indirect | (-) | medium | volume | delayed | medium-term | reversible | potential | local |
| Hydrological situation – quantity, flows or levels of rivers, small streams etc. | indirect | (-) | significant | area | delayed | long-term | non-reversible | certain | local |
| Landscape | direct | (+) | significant | area/ volume | immediate | long-term | non-reversible | certain | local |
| Air quality | direct | (-) | medium | area/ volume | immediate | medium -term | reversible | certain | local |
| Water quality | direct | (-) | low | area/volume | immediate | short-term | reversible | potential | local |
| Soil pollution | cumulative | (-) | medium | area | delayed | short-term | reversible | potential | local |
| Different types of waste | direct | (+) | significant | area/ volume | immediate | medium -term | non-reversible | certain | local |
| Chemicals / motor oils | direct | (-) | low | area | delayed | medium -term | reversible | potential | local |
| Biodiversity | indirect | (-) | low | area | immediate | short-term | reversible | potential | local |
| Social issues |  |  |  |  |  |  |  |  |  |
| New employment | direct | (+) | medium | dispersion | delayed | long-term | non-reversible | certain | local |
| Occupational safety and health | direct | (-) | significant | dispersion | immediate | long-term | non-reversible | certain | local |
| Local economy development | direct | (+) | medium | dispersion | immediate | long-term | non-reversible | certain | regional |
| Noise and vibrations | direct | (-) | low | dispersion | immediate | medium -term | non-reversible | certain | local |
| Community development | direct | (+) | significant | dispersion | delayed | long-term | non-reversible | certain | regional |

| Impact assessment – Operational phase of new kindergarten in City of Strumica |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental aspects | Type of impact | Positive (+) or negative (_) | Intensity | Scope / location of impact occurrence | Time of impact occurrence | Impact duration | Reversible / non-reversible | Probability of occurrence | Significance |
| Physical and natural elements of the environment |  |  |  |  |  |  |  |  |  |
| Air quality | direct | (+) | significant | area/ volume | immediate | long-term | reversible | certain | local |
| Different types of waste | direct | (+) | significant | area/ volume | immediate | long-term | non-reversible | certain | local |
| Social issues |  |  |  |  |  |  |  |  |  |
| Occupational safety and health for the employees | direct | (+) | significant | dispersion | immediate | long-term | non-reversible | certain | local |

Aspect: OH&S and local community

Prior the start of the project activities, in order to prevent possible injuries of workers, the Contractor should prepare and imply OH&S Plan/Labor Management Procedure and mark out and secured the construction site (placement of alert signalization around the project location). Prior the start of project activities the Contractor should prepared community safety Plan which will include time schedule of project activities, safety measures (proper fencing of the construction location), etc.

Gas equipment - With special attention should be carried out the installation of LPG heating boiler (model Vitomodul KGB-T A1, with capacity of 150kW) in the new kindergarten and construction of LPG storage facility. All LPG installation and equipment should be in compliance with the national legislation for storage of pressure vessels and flammable liquids: Rulebook on the construction of plant for storage and transfer of flammable liquids (Official Gazette of SFRY No.20/71) and Rulebook for technical regulations for the construction of Petroleum Gas Plants and for storage and transfer of liquid petroleum gas (Official Gazette of SFRY, No.24/71). Before the start of the operational phase of the new kindergarten, technical acceptance shall be made prior to commencement of the gas installation. It should include: test of gas leakage, gas pressure, etc.The commissioning of the gas installation, should be performed in front of Investor, Contractor and future equipment operators. Commissioning must be in accordance with the manual operating instructions. Supervision should be performed by a qualified person which in the meantime should keep a records for the boiler operation. The records should contain information about the gas pressure, the temperature of the heat exchanger, the temperature of the combustion products as well as the appearance and stability of the flame.

During the operation, gas installation inspections and controls are mandatory. The control should be carried out by a qualified person, in accordance with the national requirements in the Rulebook on the use of pressure equipment (Official Gazette of RM No.32/09). The frequency of this control should be done with the interval of 2 to 3 years according to this rulebook. The responsible entity for gas distribution in the City of Strumica is PE “Strumica-Gas” Strumica.

In order to provide smooth transport of people and goods across the project location, the Contractor should prepare Traffic Management Plan (TMP) with time schedule of project activities and directions for re-routing the traffic flow.The Information note/Press is also very important before start of the project activities in order to inform the general public about the duration and type of the project activities (these information should be announced on the municipality web site: http://www.strumica.gov.mk/index.php/mk/).

Potential impact: The potential impact during the construction phase is expected to be locally negative, non-reversible, and direct with significant probability of occurrence with significant importance with long-term impact duration.

Aspect: Air quality

As result of the movement of vehicles, operations of the construction machinery and equipment, excavation of soil, transport of construction materials, removal of the vegetation layer excavation of soil and operation of construction machinery and equipment, air emissions may occur during implementation of project. In order to reduce air emission impact, the Contractor should implement mitigation measures given in the Table Mitigation Plan. Some of the measures to beundertaken to reduce the potential air pollution are as follows: construction materials shall be kept at appropriate locations so as to reduce the dust dispersion in the environment, and the vehicles and construction machinery shall have to be regularly maintained (washing of wheels). It is necessary to appropriately cover the material being transported by the vehicles which could cause dust emissions, so as to minimize and eliminate the adverse impact on the local population around the construction site.

Potential impact: During the construction phase, the potential impact is expected to be locally negative, reversible, and direct with significant probability of occurrence with medium importance with mid-term duration.

Aspect: Noise

Because project activities will be performed in the urban area of Municipality of Strumica, sensitive receptors that will be exposed on increased level of noise during project activities, are local population (who lives near project location) and workers (who will be engaged during construction phase of the project). According to the Law on noise sensitive protection (Official Gazette No. 79/07, 124/10, 47/11, 163/13 and 146/15), the construction sites belongs in area with II degree of noise protection where the maximum allowed noise level should be 45dBA for night and 55dBA for day and evening.

Potential impact: During the construction phase, the potential impact is expected to be locally negative, non-reversible, direct with significant probability of occurrence with high significance with medium-term impact duration.

Aspect: Waste management

During the implementation of the projects, the main generated waste streams are:

- Demolition waste (rom demolition of existing object – metal, steel, concrete, etc. (quantity not estimated according to the Main Design);

- Removal of parts of an existing asphalted street (with a width of 5.0m) with damaged asphaltlayer quantity not estimated according to the Main Design);

- Removal of vegetation – shurbs(quantity not estimated according to the Main Design); and

- Excavation of soil (according to the Main Design in quantity of 5,600.00m3).

In order to provide proper waste management, the Contractor should respect the requirements of the national legislation Law on Waste and List of Waste codes (Official Gazette of RM No. 100/05). The responsible legal entity for transportation and final waste disposal in Municipality of Strumica is PCE “Komunalec” (the final waste disposal will be performed at the landfill for communal and inert waste “Shapkar” in total area of 2,38ha, located near settlement Trkanja). The preparation and implementation of Waste Management Plan (WMP) by the Contractor is essential which should contain directions and guidelines for proper waste management.

Potential impact: Waste management impact in the construction phase shall be adverse, short-term with significant importance and at local level.

Aspect: Water and soil quality

River Trkanja (about 2km southeast from the project location) and Vodocnica river (about 1.8km east from the project location) are two surface water streams which are located in wider surrounding of the two project locations. According to the Regulation of classification of water streams, lakes, water accumulations and underground water (Official Gazette No. 18/99) these water streams are characterized as II (Vodocnica river) and III (River Trkanja) class. In order to prevent possible water pollution of these surface water streams, the Contractor should prohibited the temporary or finally disposal of generated waste streams near or in the river basins.

Potential impact: Water and soil impact is expected as direct, adverse at local level, with low magnitude.

Aspect: Flora and fauna

In wider surrounding from the project location (about 12km southeast) is located Monospitovo swamp (protected area with area of 8.51 km2, designated as “Monument of Nature” in 1987). Monospitovsko swamp is the vastest wetlands of marsh-marshland type wetland in RNM. Today it is only a small remnant of the former vast areas under water, reeds and wet meadows rich in wildlife. Wetlands have a high concentration of salt, and there live a remarkably many plant and animal species. The mutual interaction of thesecomponents result in one of the most important functions that ecosystems possess – cyclic flow of matter and energy. The protection of Monospitovsko swamp is priority to the fulfilment of which is necessary even deeper knowledge of the biodiversity status, the activities of the local population and the many threats that threaten its survival. This swampland is protected by international conventions ratified by N.Macedonia, such as Ramsar Convention. In Figure 10are presented some of the specific flora and fauna of this protected area.

2

1

3

Legend: 1 – dragon fly (Libelilla depressa); 2 –Osmunda regalis (fern); 3 – Landscape of Monospitovo swamp

Figure 10 Monospitovo swamp with its some of representative flora and fauna

Beside this protected area, Imported plant area (IPA) “Belasica” is located in closer surrounding of the project locations (about 2km south from the project locations) This area covers range of 260m – 1900m above sea level and abounds with beech, oak and chestnut forests and mountain pastures on the silicate substrate. IPA “Belasica” is significant for 3 plant species. One of them is plant Viola stojanovicii (steno endemic species which populates only high peaks of mountain Belasica). Because the project activities will be performed in the urban area of Municipality of Strumica, it can be concluded that the planned project activities will not have adverse environmental impact on biodiversity of the mentioned protected areas.

Potential impact: Since the project activities will be performed in the urban area of Municipality of Strumica, the realization of project activities shall not cause any adverse impact on the existing biodiversity of the existing protected areas.

Aspect: Cultural heritage

Near the project area for construction of new kindergarthen, locality of cultural heritage is not noticed. Several object in City of Strumica are known as significant localities of cultural heritage, such as:

- Strumica Fortress (also known as the Czar's Towers) is a ruined fortress in eastern part of the country. It overlooks the City of Strumica. The fortress was built in the 5th century, although the site itself dates from the 1st century BC. Reconstruction of the fortress began in March, 2014;

- One of the representative spiritual and artistic sanctuaries in the city presents the architecture and frescoes of the church in the old urban core of Strumica under the foundations of the Islamic Orta Mosque;

- Church "St. Cyril and Methodius ”- Macedonian Orthodox Church located in the old town of Strumica;

Figure 11Czar's Towers in Strumica

Potential impact: The realization of project activities will not generate adverse impact on the cultural heritage within the City of Strumica.

All preventive/mitigation measures shall be applied before and during the construction activities by the responsible institutions, the Contractor and all involved parties in the Mitigation Plan.The monitoring shall be regularly conducted by the Contractor/ Project Manager and the Engineer.

Meetings shall have to be regularly organized prior the commencement of the project activities, as well as during the construction activities so as to discuss the issues related to the timing, status of the prepared documentation, status/progress in the implementation of the project activities, for the purposes of ensuring good construction practice and safety of the workers and of the surrounding population, as well as the minimal impact on the environment.Regular reports shall be prepared two weekly period by the Project Manager from the Municipality of Strumica, who shall submit them to the Implementation Unit of the Ministry of Labor and Social Policy (MLSP).

The contractor shall take into consideration and realize all measures envisaged in the detailed plan for mitigation of adverse impact on the environment and the plan for monitoring of the realization of measures (presented below).The Engineer shall perform the monitoring over the implementation of the proposed environmental protection measures.The connection and coordination between:the Contractor, Engineer, Environment Inspector, Communal Inspector, PCE “Komunalec”, PE “Strumica-Gas” and other relevant persons of the Municipality of Strumica (Transport Engineer, Mayor) is of key importance for the proper and timely project implementation.The responsible persons of the Municipality shall, of course, have to actively participate at the meetings and be involved in all phases of the project activities.

PLAN WITH PREVENTION AND MITIGATION MEASURES FOR THE ADVERSE ENVIRONMENTAL AND SOCIAL IMPACT FROM THE PROJECT ACTIVITIES

| Potential impact | Degree of impact | Proposed mitigation measures | Implementation Cost | Responsible person |
| --- | --- | --- | --- | --- |
| Project activity:Marking out and securing the project area for construction of new kindergarten in City of Strumica, Municipality of Strumica |  |  |  |  |
| Aspect:OH&S and local community Potential adverse impact on the safety and health of the workers and the citizens who lives near the project area in City of Strumica, due to: - Location of project site in the urban area; - Possible injury to people and workers due to ongoing works; - Non - compliance with national health and safety at work procedures; - Non - compliance with local community safety regulations; | Local / along the route of the project location in City of Strumica Long-term duration/During preparatory activities Significant importance | - Preparation, approval and implementation of OH&S (Labor Management Procedure) and Community safety Plan; - Preparation, approval and implementation Traffic Management Plan together with the municipal staff prior start up activities; - Provision of the information via TV, radio and municipality web site (https://strumica.gov.mk/index.php/mk/) about the construction activities – start and finish of work for each day and location of activities, duration of work and traffic access on other streets; - Implementation of good construction practice: - Placement of fence and warning signs around the construction site; - Placement of information boards on the project location including general information on the project, as well as on the Contractor and the Engineer; - Placement of signs allowing access to the construction site only for the employees; - Engagement of 24-hour security and installation of illumination at the location; - Installation of mobile toilets and their regular cleaning; - Engagement of professional and trained personnel for realization of the project activities; - Designation of a responsible person for OH&S at the construction site; - Procurement and obligatory use of the protective equipment and clothing for the workers; - Placement of fire-extinguishers and first-aid kits; - Training of the personnel to operate the fire-extinguishing devices, such as:Fire extinguishers, hydrants, etc. | - 150 Euro - 200 Euro - 700 Euro/monthly for safeguard - 500 Euro/monthly maintenance- 100 Euro per emptying | - Contractor - Engineer - Municipal staff from the Municipality of Strumica (communal inspector and environment inspector) - MLSP PIU |
| Project activities: Construction of kindergarten in City of Strumica, Municipality of Strumica |  |  |  |  |
| Aspect:Air quality The decommissioning and construction activities will initiate emissions from the mobile sources (vehicles and construction machinery) of CO2, NOx, PAH, SO2 and suspended particulates (PM10, PM2.5). The airborne dust will be caused by dismantling of the equipment, excavation, vehicle movement and handling with materials, particularly around the construction site | Local / within the project site in City of Strumica Long-term duration Significant importance | - Usage of protective masks for the workers; - Vehicles and construction machinery will be required to be properly maintained and to comply with relevant emission standards; - Conduction of regular maintenance of the vehicles and construction machinery in order to reduce the leakages of motor oils, emissions and dispersion of pollution; - Vehicle loads have to be covered to prevent emission of dust; - Construction site, transportation routes and materials handling sites should be water-sprayed on dry and windy days, especially due to students and residential areas neighborhood; - Construction materials should be stored in appropriate covered places to minimize dust; - Open burning of debris will not be permitted; - Restriction of the vehicle speed within the construction location | / | - Contractor - Engineer |
| Aspect: Waste management Possible adverse environmental impact and health effects could occur as a result of generation of the different waste streams - The inappropriate waste management and not in time collection and transportation of waste streams | Local / near the project area in Municipality of Strumica Medium-term Medium significance | - Identification of the different waste types at the project site (soil, asphalt, food, etc.); - Classification of waste according the national List of Waste (Official Gazette no.100/05); - The main waste would be classified under the Waste Chapter 17 “Construction and demolition wastes (including excavated soil from contaminated site)” with the waste code 17 05, 17 05 06 - Excavated soil, 17 09 04 – Mixed waste from construction sites; - Small amount of solid municipal waste could be found (food, beverages), as well as packaging waste (paper, bottles, glass, etc.). - Collection, transportation and final disposal of the inert and communal waste will be performed by PCE “Komunalec” (the final waste disposal will be performed at the landfill for communal and inert waste “Shapkar” in total area of 2,38ha, located near settlement Trkanja; - Possible hazardous waste (motor oils, vehicle fuels, etc.) should be collected separately and authorized collector and transporter should be sub-contracted to transport and finally dispose; - The materials should be covered during the transportation to avoid waste dispersion; - Burning of construction waste should be prohibited. | - 500-700Euro | - Contractor - Engineer - Mayor of the Municipality of Strumica - PCE “Komunalec” from Strumica |
| Aspect: Noise The construction activities and traffic will cause noise and vibration due to the machinery and vehicles used for transport of construction materials, transport of workers, and transport of waste produce in constructive phase | Local / near the project site near former military object Medium-term Low importance | - The equipment should be fitted with appropriate noise devices that will reduce sound level; - The project location in City of Strumica belongs to second level of noise protection and the maximum allowed noise level should be 45dBA for night and 55dBA for evening and day; - The control of noise level should be performed during work peaks; - The construction work should be not permitted during the nights, the operations on site shall be restricted to the hours 7.00 -19.00; - The vehicles that are excessively noisy shall not be operated until corrective measures have been taken. | - The workers are going to wear regular noise protective devices | - Contractor - Engineer |
| Aspect: Water quality Possible environmental impact on the relevant water recipients could occur due to ground contamination (from the spillage of materials such as vehicle fuel, motor oils and lubricants) and waste disposal near or in river bands | Local/ about 2km southeast from the project location and about 1.8km east from the project location Short term/Medium significance Low probability | - Possible hazardous waste (motor oils, vehicle fuels, lubricants) should be collected separately and authorized company should be sub-contracted to transport and finally dispose the hazardous waste; - According to national legislative for waste management, it is forbidden temporary or final disposal in or near the riverbeds of the rivers water Vodocnica and River Trkanja; | / | - Contractor –Bidder - Supervisor - Environment inspector |
| Operational phase: Commissioning of the new kindergarten in the City of Strumica |  |  |  |  |
| Operation of the gas boiler and gas installation | Local / within the kindergarten Long-term Significant importance | - Regular maintenance of the boiler for its continuous operations; - Before the start of the operational phase of the new kindergarten, technical acceptance shall be made prior to commencement of the gas installation; - Commissioning must be in accordance with the manual operating instructions; - Supervision should be performed by a qualified person which in the meantime should keep a records for the boiler operation. - During the operation, gas installation inspections and controls are mandatory. The control should be carried out by a qualified person, in accordance with the national requirements in the Rulebook on the use of pressure equipment (Official Gazette of RM No.32/09); | / | - Kindergarten housekeeper; - Qualified person for supervision of use of pressure equipment; - PE “Strumica-Gas” Strumica; |
| Inappropriate traffic signalization near the kindergarten especially at the yard’s entrance | Local / around the kindergarten Long-term Significant importance | - Installation of appropriate traffic signalization around the new kindergarten (traffic signs, road speed limitation equipment, etc.); | / | - Mayor of the Municipality of Strumica |
| Inappropriate waste management, collection, transport and final disposal | Local / in the kindergarten’s yard Medium-term Medium significance | - Signing a Contract with the PCE “Komunalec” from Strumica for collection and transport of communal waste; - Waste classification according to the national List of Types of Waste (Official Gazette No 100/05); - Waste selection (paper, plastic and biodegradable waste) and signing a Contract with an authorized entity for collection and management of generated waste streams; | / | - Employees of the kindergarten - Mayor of the Municipality of Strumica - PCE “Komunalec” from Strumica |
| Preparation of a Plan for regular and preventive maintenance Preparation of the OHS management Plan (Labor Management Procedure) for the new kindergarten. | Local / in the kindergarten Long-term Significant importance | - To secure the proper functioning of the infrastructure components of the kindergarten (sewage system, water supply, storm water system, electrical installation, electrical equipment, heating devices, etc.) and recordkeeping for the conducted maintenance. The expected timeframe is before the opening the kindergarten (at least 1-month period is needed); - Recordkeeping for the gas boiler operation. The records should contain informations about the gas pressure, the temperature of the heat exchanger, the temperature of the combustion products as well as the appearance and stability of the flame; - In order to deal with and identify the risks of fires and sources of fires, as well as the measures necessary to limit the rapid development of fires and smoke. The expected timeframe is before the opening the kindergarten; | - Regular kindergarten maintenance | - Kindergarten director - Kindergarten housekeeper; - Authorized OHS Company; |

PLAN FOR MONITORING THE IMPLEMENTATION OF THE MITIGATION MEASURES FOR THE ADVERSE ENVIRONMENTAL AND SOCIAL IMPACT FROM THE PROJECT ACTIVITIES

| Which parameter shall be followed? | Where shall the parameter be followed? | How shall the parameter be followed? | When shall the parameter be followed (measuring frequency)? | Why shall the parameter be followed? | Costs |  | Responsibility |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Construction | Function | Construction of new kindergarten in City of Strumica | Operation of new kindergarten in City of Strumica |
| Project activity:Marking out and securing the project area for construction of new kindergarten in City of Strumica, Municipality of Strumica |  |  |  |  |  |  |  |  |
| Implementation of OH&S and community safety measures during the construction work | Around and at the project site in City of Strumica | Visual inspection | At the beginning of the construction work (first day) Every working day during the project activities | In order to minimize and avoid the risks for the health and safety of the citizens near the project area and of the workers engaged for the construction phase |  |  | - Contractor – Bidder - Engineer - Environment inspector - Kindergarten officials - Municipal staff |  |
| Beginning and ending of construction activities for the construction of the new kindergarten | Within the construction site in Municipality of Strumica | Visual monitoring | On daily basis | In order to minimize and avoid the risks for the environment and for the workers’ health |  |  | - Contractor – Bidder - Engineer - Environment inspector |  |
| Overall work of the Investor in City of Strumica | At the construction site and its surrounding area | Visual inspection | Prior the commencement of the construction activities | Establishing the situation |  |  | - Project Management Unit in cooperation with the Expert for environment and social issues |  |
| Project activities: Construction of kindergarten in City of Strumica, Municipality of Strumica |  |  |  |  |  |  |  |  |
| Level of dust – fine particulate matters from the operations with the construction machinery and equipment | Within the project area and roads used for transport of construction materials | Monitoring the dust emissions and exhaust gases with calibrated dust and exhaust gases measuring equipment | On the sunny, dry days only (once a week at the peak working hour) | To establish whether the level of air emissions is in accordance with the national maximal allowed concentrations |  |  | - Contractor – Bidder - Monitoring of air emissions by an accredited laboratory engaged by the Contractor |  |
| Report for generation of waste streams - waste collection, transport and disposal near the project area in City of Strumica | Near the construction site in Municipality of Strumica | Review of documentation - List of waste identification | Following the collection, transport and temporary and final disposal of waste | To improve the waste management at both local and national level and to harmonize the national legal requirements |  |  | - Mayor of the Municipality of Strumica - Director of the PCE “Komunalec” from Strumica |  |
| Exposure of loud noise from vehicle machine, mechanization and equipment | At the project site in City of Strumica | By review of technical documentation of the construction equipment/Monitoring of noise with calibrated equipment and instruments | On regular basis during the construction activities, through visits at the project location in accordance with the national legislation/Following the submitted complaint or during regular inspection | Establishment of the noise level (above/ below the permitted level) of sound of construction machinery and equipment at the construction site |  |  | - Contractor – Bidder - Accredited company for conducting monitoring of the noise level, engaged by the Contractor |  |
| Possible waste disposal (solid and liquid) near or in the river bends within the relevant water bodies | River Trkanja (about 2km southeast from the project location) and Vodocnica river (about 1.8km east from the project location) | Visual check if the waste is disposed near relevant water recipients | During the project activities (once per week) | To ensure good status of water quality To prevent possible water pollution |  |  | - Contractor – Bidder - Engineer - Environment inspector |  |
| Overall construction work of the Investor within the project area | At the construction site and in its surrounding area in City of Strumica | Visual inspection | During construction activities | Identification of the situation |  |  | - Project Management Unit in cooperation with the Expert for environment and social issues |  |
| Operational phase: Commissioning of the new kindergarten in the City of Strumica |  |  |  |  |  |  |  |  |
| Monitoring of quality of drinking water | Prior the commissioning of the kindergarten, it is necessary to establish the drinking water quality by an accredited laboratory for water analysis | Laboratory equipment for physical – chemical analysis and microbiological analysis of the drinking water quality | Prior the commissioning of the kindergarten | To ensure that the drinking water quality shall be in accordance with the national maximum allowed concentrations |  |  |  | - Municipality staff - Persons from the kindergarten - PCE “Komunalec” from Strumica |
| Plan for fire protection of the kindergarten | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten | To establish that the fire-fighting measures have been implemented |  |  |  | - Municipality staff - Municipality - Communal inspector - Persons from the kindergarten |
| Plan for regular and preventive maintenance | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten | To secure smooth functioning of the overall installation in the facility |  |  |  | - Municipality staff - Municipality - Communal inspector - Responsible persons from the kindergarten |
| Waste management plan | Prior the commencement of operation of the kindergarten | Overview of the plan | At the commencement of operations of the kindergarten | To secure the best environmental management with all types of waste, including the prevention and minimizing of the generation of waste where the same is practically possible. |  |  |  | - Municipality staff - Municipality - Communal inspector - Responsible persons employed in the kindergarten |
| Operation of gas boiler | Within the gas boiler storage facility in the new kindergarten | Review of the records for gas operation boiler | On a daily basis’s | The records should contain information about the gas pressure, the temperature of the heat exchanger, the temperature of the combustion products as well as the appearance and stability of the flame |  |  |  | - Kindergarten housekeeper; - Appointed person for maintenance of the gas installation |